## Slide 1: Agile Scrum Training

## Slide 2: Course Info
Introductions, Agile Projects, Agile Requirements, Releases & Sprints, Delivering, Reporting Feedback Look ups, Scaling, Closing, Short exercises and case studies will be scattered throughout the two-day session. Ample material is available for this session, and while all essential information will be covered, time spent on each topic will vary depending on the composition of the class and the interest in particular areas.

## Slide 3: Course Content
Agile and Scrum Introduction
Origins of Scrum & Understanding Scrum
Agile Manifesto
Sprints
Four Meetings
Four Roles
Scrum Values
Scrum Phases
Sprint planning meeting
Daily standup meeting
Burndown charts and project reporting
Sprint review and retrospective

## Slide 4: Objectives Scrum master certification
Learn the importance of having team values
Understand situations where using Scrum is appropriate
Learn the Scrum framework
Learn the roles and responsibilities in Scrum
Learn how to establish user roles and personas
Learn how to write user stories
Learn how teams relatively size backlog items
Learn how to tell a good user story from a bad one

## Slide 5: This Training & Certification is ideal for
Product Managers
Developers
Programmers
Project Managers
Managers
Business Analyst
Product Owners
Software Developers/Architects
Software Testers
Team Leads